Project CRAIG Credit Memo LLM Roadmap

From v0.1 prompt harness to v2.0 tuned open-weight RCO-assistive credit review model

Current date: May 18, 2026 | Prepared for credit leadership, RCO users, AI engineering, AWS platform, data governance, and model risk

# 1. Executive Rationale

The central thesis is that commercial credit memos contain underused underwriting signal: decision logic, missing support, policy exceptions, structure tradeoffs, risk mitigants, and outcome clues that generic LLMs are unlikely to understand deeply.

CRAIG should begin as a fast prompt harness that makes RCO review more efficient immediately, then use human tagging and automated tagging to build the data asset required for a tuned open-weight LLM.

The program is RCO-assistive. It should accelerate review, improve consistency, surface weak underwriting support, and propose structure enhancements while leaving credit authority with humans.

The model path should remain AWS-first, with SageMaker JumpStart/SageMaker considered for model deployment, training, evaluation, registry, and private endpoint controls.

# 2. Target End State

| Capability | v2.0 Target Behavior | RCO Efficiency Value | Control |
| --- | --- | --- | --- |
| Completeness review | Detects missing, incomplete, weak, stale, or inconsistent memo sections by memo/facility type. | Reduces time spent hunting for gaps before approval. | Cites memo spans and marks insufficient information. |
| Memo summarization | Produces concise, structured summary of borrower, request, repayment source, risk factors, mitigants, and decision points. | Creates a fast briefing layer for RCO review. | Separates extraction from judgment. |
| Completeness score | Scores memo readiness and conformance to expected underwriting standards. | Prioritizes rework and triage. | Advisory only; component-based and explainable. |
| Underwriting strength score | Scores evidence-supported strength of the proposed credit structure and repayment case. | Focuses RCO attention on weak support and unresolved risks. | Not an official risk rating or decision. |
| Structure enhancement | Suggests covenants, collateral, reporting, tenor, amortization, conditions, or mitigants that improve risk control and review efficiency. | Turns model output into actionable credit structuring prompts. | Recommendations are non-binding and cited. |

# 3. Version Roadmap

| Version | Release | Purpose | Model Approach | Data Required | Exit Evidence |
| --- | --- | --- | --- | --- | --- |
| v0.1 | Prompt Harness Memo Review | Fast LLM prompt wrapper that checks whether required memo sections are present and complete, then produces a concise memo summary. | Existing approved LLM; no tuning. | Memo text, memo type, required section checklist. | Working prompt harness, output template, first RCO feedback loop. |
| v0.2 | Cited Structured Review | Adds structured JSON/Word-style outputs, citation discipline, missing-section severity, and policy-aware prompts. | Prompt harness plus policy snippets/RAG where approved. | Policy excerpts, section map, cited memo spans. | Schema-validated outputs, citation QA, policy prompt controls. |
| v0.3 | Human Tagging Launch | Begins human tagging of credit memos using the tagging blueprint while v0.1/v0.2 workflow continues. | Human tagging; optional LLM pre-read only if approved. | Representative memos across facility types, outcomes, and memo quality levels. | Tagged pilot set, tagger calibration, revised tag definitions. |
| v0.5 | Controlled MVP Workflow | Creates a controlled workflow for memo upload, prompt review, RCO feedback, and tag collection. | Prompt/RAG baseline in AWS-first environment. | Uploaded memos, user feedback, tagging records, policy references. | MVP workflow, audit logs, feedback queue, RCO usability evidence. |
| v0.7 | Gold-Standard Dataset | Creates adjudicated, evidence-linked gold-standard examples from human-reviewed memos. | Human adjudication; baseline models tested against locked examples. | Dual-reviewed tags, evidence citations, outcomes where available. | Gold set, eval harness, performance baselines, go/no-go for tagging automation. |
| v1.0 | Automated Tagging Platform | Builds an LLM-assisted tagging platform based on lessons from human tagging, with human-in-the-loop review. | Prompt/RAG tagger; candidate open-weight models for draft tags. | Validated schema, tag queue, reviewer corrections, adjudication history. | Production-scale tag capture, correction log, data lineage, QA dashboards. |
| v1.5 | Open-Weight Model Training | Trains and evaluates open-weight candidates using curated tagged memo data and correction records. | SFT/LoRA or QLoRA on candidate Llama/Gemma-style models. | Gold tags, accepted corrections, held-out evals, policy corpus, metadata. | Model bake-off, tuning lift report, MRM evidence, deployment candidate. |
| v2.0 | Tuned RCO-Assistive LLM | Tuned open-weight LLM performs memo review, completeness scoring, underwriting strength scoring, cited feedback, and structure enhancement suggestions. | Self-hosted tuned open-weight model with governed serving path. | Full tagged corpus, eval set, policy corpus, monitoring telemetry. | Controlled deployment for RCO-assistive review, monitoring, and retraining governance. |

# 4. Version-by-Version Implementation Detail

## v0.1: Prompt Harness Memo Review

Goal: build the fastest useful memo review capability with no fine-tuning dependency.

User workflow: RCO or credit user uploads/pastes a memo, selects memo type, and receives section-completeness review plus a short summary.

Prompt harness: system prompt sets RCO-assistive role, forbids approval/decline/rating language, requires insufficient-information statements, and uses a memo-type checklist.

Output: required sections present/missing/incomplete, issue severity, concise memo summary, and recommended follow-up questions.

Gate: continue if RCO users agree the review catches obvious gaps and saves review time.

## v0.2: Cited Structured Review

Goal: make v0.1 outputs auditable and easier to evaluate.

Add structured output with stable fields, confidence, severity, and citation references.

Add policy-aware prompts using approved policy excerpts or retrieval where available.

Measure citation accuracy, unsupported-finding rate, and missed-section rate.

Gate: proceed only if outputs are consistently structured and materially cited.

## v0.3: Human Tagging Launch

Goal: begin building the proprietary data asset while the prompt harness matures.

Use the tagging blueprint to capture what an experienced credit officer sees in a memo: strengths, weaknesses, repayment logic, structure fit, policy exceptions, and missing evidence.

Start with 10-20 calibration memos, then 50-100 dual-reviewed examples.

Separate extraction tags from judgment tags and future outcome tags.

Gate: expand tagging only after disagreement patterns are understood and instructions are revised.

## v0.5: Controlled MVP Workflow

Goal: create a controlled MVP workflow that connects memo review, feedback, and tagging operations.

Use hosted Streamlit or comparable internal UI if appropriate; AWS handles approved LLM endpoint or baseline model calls.

Capture prompt version, model version, memo version, user feedback, accepted/rejected findings, and tag updates.

Route feedback to a tagging/adjudication queue rather than training directly from user edits.

Gate: RCO users report time savings and outputs remain within use limits.

## v0.7: Gold-Standard Dataset

Goal: create a gold-standard evaluation and training foundation.

Dual-review and adjudicate high-value examples across memo quality, facility type, borrower profile, risk profile, and known performance.

Create locked test sets by borrower/relationship to prevent leakage.

Include challenge cases: polished weak credits, messy strong credits, missing financial analysis, weak collateral, covenant gaps, unsupported add-backs, and policy exceptions.

Gate: no automated tagging scale-up or fine-tuning until gold-set quality is accepted.

## v1.0: Automated Tagging Platform

Goal: build an automated tagging platform using lessons from human-reviewed memos.

Use LLM-assisted draft tags with human review, field-level confidence, correction reasons, and adjudication status.

Prioritize tags that are high signal for RCO judgment and repeatable enough for model training.

Maintain full data lineage: memo ID, document version, evidence span, reviewer, adjudicator, prompt/model version, and outcome source.

Gate: automated tagging scales only if acceptance rate, correction rate, and citation quality meet thresholds.

## v1.5: Open-Weight Model Training

Goal: train and evaluate open-weight model candidates using curated tags.

Evaluate Llama-family and approved alternatives such as Gemma based on license, self-hosting, context window, trainability, structured output, cost, latency, and RCO usefulness.

Use SFT and LoRA/QLoRA first; keep RAG for current policy and version-sensitive knowledge.

Compare tuned candidates against prompt-only and RAG baselines on locked evals.

Gate: move forward only if tuning produces material lift and MRM/security controls are accepted.

## v2.0: Tuned RCO-Assistive LLM

Goal: deploy tuned open-weight RCO-assistive model for controlled credit memo review.

Core outputs: completeness review, memo summary, completeness score, underwriting strength score, cited issues, follow-up questions, and structure enhancement suggestions.

Operational controls: SSO, RBAC, private networking, encryption, audit logs, prompt/model registry, monitoring, issue escalation, and rollback.

Monitoring: score drift, citation quality, unsupported findings, RCO acceptance/rejection, harmful output rate, and retraining triggers.

Gate: controlled deployment only after pilot value, validation evidence, governance approval, and support model are in place.

# 5. AWS-First Platform Assumptions

| Layer | Default Direction | Decision Point |
| --- | --- | --- |
| Prompt harness | Hosted internal app or Streamlit prototype calling approved LLM endpoints. | Can confidential memo data be processed by hosted models, or must all tests use bank-controlled endpoints? |
| Model hosting | SageMaker JumpStart/SageMaker endpoints for open-weight model candidates where available. | Which model family wins on license, context, cost, latency, and RCO eval performance? |
| Fine-tuning | SageMaker training jobs or approved custom containers for SFT/LoRA/QLoRA. | Does tuning beat prompt/RAG baselines enough to justify model risk and operating cost? |
| Data store | S3,lineage metadata, and approved retention rules. | What document and tag data can be stored, masked, or used for training? |
| Evaluation | Locked test sets and repeatable evaluation jobs with versioned prompts/models/data. | What thresholds are required for citation, completeness, score calibration, and harmful output? |

# 6. Tagging Strategy

Tagging must capture underwriting judgment, not just memo metadata. The highest-value tags are those that explain why an RCO would pause, approve follow-up, require mitigation, or improve deal structure.

Human tagging starts broad enough to capture signal but focused enough to avoid reviewer fatigue. Tags should be prioritized by value for future tuning and RCO usefulness.

The automated tagging platform should be built only after human review reveals which tags are reliable, high-signal, and worth scaling.

Outcome tags should be separated from as-of memo analysis to avoid hindsight leakage. Outcome-aware labels are useful, but only when the task is explicitly outcome-aware.

# 7. Governance, Controls, and Human Decisioning

| Control Area | Requirement |
| --- | --- |
| Use limits | Outputs are assistive and non-binding; no approval, decline, pricing, official risk rating, or waiver authority. |
| Auditability | Every material finding should cite memo span, policy source, missing evidence, or source system. |
| Model risk | Classify the tool before pilot; update classification before scoring, fine-tuning, or broader deployment. |
| Data lineage | Track memo version, policy version, tag version, reviewer, adjudicator, model version, prompt version, and training eligibility. |
| Training data control | Only adjudicated records and approved corrections enter evaluation or tuning datasets. |
| RCO feedback | Capture accept/reject/edit signals, but route them through review before training use. |

# 8. Success Metrics

| Dimension | Metric |
| --- | --- |
| RCO productivity | Time saved per memo review; reduction in rework cycles; faster identification of missing evidence. |
| Review quality | Missed-material-weakness rate; unsupported-finding rate; internal consistency detection; policy citation accuracy. |
| Scoring utility | Expert agreement on score bands; score stability; calibration by memo quality and underwriting strength. |
| Tagging quality | Inter-rater agreement, adjudication rate, field-level confidence, evidence completeness, and correction reasons. |
| Model performance | Lift over prompt/RAG baseline, structured output validity, citation accuracy, and harmful output rate. |
| Governance readiness | Audit logs complete, model registry current, data lineage verified, and MRM sign-offs obtained. |

# 9. Senior Credit Officer Review and Revisions Applied

The roadmap prioritizes speed in v0.1 because an RCO will value immediate memo triage before any long-running tuning effort.

The tagging blueprint focuses on underwriting judgment, structure fit, missing evidence, and risk mitigants because those are the inputs most likely to make a credit officer faster.

The plan keeps scores advisory, cited, and component-based so they help triage rather than becoming opaque decision substitutes.

The automated tagging platform is positioned as a prerequisite to v2.0 because large-scale, consistent, evidence-linked tags are necessary before tuning can credibly outperform prompt-only review.