Project CRAIG: Credit Memo LLM Program

Harvest credit memo signal, scale high-quality tagging, and tune an open-weight LLM for RCO-assistive review

| Project Thesis Credit memos contain underwriting signal that generic LLMs do not deeply know. CRAIG turns that signal into reviewed tags, evaluation sets, and tuned model behavior. | v0.1 Fast Start Prompt harness only. Checks required sections for presence and completeness. Produces concise memo summary and follow-up questions. | Data Engine Humans tag memo quality, underwriting logic, structure fit, risks, mitigants, and outcomes. automated tagging platform scales only after human lessons are clear. | v2.0 Capability Tuned open-weight LLM. completeness score, underwriting strength score, cited findings, and structure enhancement ideas. RCO-assistive, human-in-the-loop. |
| --- | --- | --- | --- |

Version Roadmap

| v0.1 Prompt Harness Memo Review Fast LLM prompt wrapper that checks whether required memo sections are present and complete, then produces a concise memo summary. | v0.2 Cited Structured Review Adds structured JSON/Word-style outputs, citation discipline, missing-section severity, and policy-aware prompts. | v0.3 Human Tagging Launch Begins human tagging of credit memos using the tagging blueprint while v0. | v0.5 Controlled MVP Workflow Creates a controlled workflow for memo upload, prompt review, RCO feedback, and tag collection. | v0.7 Gold-Standard Dataset Creates adjudicated, evidence-linked gold-standard examples from human-reviewed memos. | v1.0 Automated Tagging Platform Builds an LLM-assisted tagging platform based on lessons from human tagging, with human-in-the-loop review. | v1.5 Open-Weight Model Training Trains and evaluates open-weight candidates using curated tagged memo data and correction records. | v2.0 Tuned RCO-Assistive LLM Tuned open-weight LLM performs memo review, completeness scoring, underwriting strength scoring, cited feedback, and structure enhancement suggestions. |
| --- | --- | --- | --- | --- | --- | --- | --- |

What Makes It Useful to an RCO

| Faster Triage Finds missing sections, weak support, and inconsistencies before deep review. | Better Focus Surfaces repayment, collateral, covenant, structure, and policy issues. | Cited Output Ties material findings to memo spans, policies, or missing evidence. | Actionable Structure Suggests covenants, reporting, collateral, tenor, amortization, or conditions. | Governed Scaling Uses AWS-first controls, adjudicated data, model registry, audit logs, and MRM gates. |
| --- | --- | --- | --- | --- |

Key gate: do not move to tuning until human-tagged gold data, automated tagging quality, and prompt/RAG baselines prove the business case.

Executive Control Points

| Speed Ship v0.1 fast: prompt harness, section checklist, memo summary, RCO feedback loop. | Signal Tag the judgment: repayment logic, weak support, structure fit, mitigants, policy exceptions. | Scale Move to automated tagging only with evidence lineage, reviewer correction logs, and adjudication. | Trust Keep outputs cited, advisory, monitored, and governed through model risk and credit leadership gates. |
| --- | --- | --- | --- |